YOGANANDA SCHOOL OF AI, COMPUTERS & DATA SCIENCE

Shoolini University, Solan, Himachal Pradesh

PhD RESEARCH PROGRESS REPORT

Synopsis to Date — July 2026

| Researcher | Nitesh Sharma |
| --- | --- |
| Registration ID | DF202563096 |
| Programme | Ph.D. Computer Science & Engineering |
| Supervisor | Prof. Pankaj Vaidya |
| Research Title | Architectural Development and Comparative Evaluation of Educational Localized Language Models (EduLLMs) for Multi-Dimensional Framework |
| Report Period | Synopsis Presentation (July 7, 2025) — July 18, 2026 |

# 1. Executive Summary

This report documents research progress from the synopsis presentation (July 7, 2025) to July 18, 2026. During this period, the research has advanced from a conceptual framework to a fully implemented and experimentally validated system, with one paper published, one paper ready for journal submission, and the foundational infrastructure for the remaining two papers in place.

The central research challenge — building privacy-preserving, curriculum-aligned educational AI that addresses the limitations of generic LLMs — has been operationalised through the PACER framework: a pedagogy-aware chunking system for Retrieval-Augmented Generation (RAG) over NCERT educational content. All four research papers are clearly scoped and sequenced.

# 2. Research Objectives and Alignment

The doctoral research targets three objectives:

- Objective 1: Develop the architectural foundation of EduLLMs — localised, privacy-preserving language models for institutional educational use

- Objective 2: Design and validate pedagogy-aware retrieval mechanisms that align retrieved content with curriculum structure

- Objective 3: Evaluate and benchmark EduLLMs against generic LLMs across multiple pedagogical dimensions

All three objectives are actively progressed. Objective 1 is architecturally complete (Phase 1a). Objective 2 is fully implemented and submitted for peer review (PACER, Paper 2). Objective 3 awaits Phase 2a infrastructure completion before formal benchmarking begins.

# 3. Publication Record

## 3.1 Paper 1 — Published

| Title | AI in Education: Opportunities, Challenges, and Future Scope |
| --- | --- |
| Venue | International Conference on Smart and Sustainable Computing Technologies (ICSSC 2K25) |
| Indexing | SCOPUS |
| Status | Published ✓ |

## 3.2 Paper 2 — Submitted for Peer Review

| Title | Pedagogy-Aware Adaptive Chunking for Retrieval-Augmented Generation in Educational Language Models (PACER) |
| --- | --- |
| Target Venue | Information Processing & Management (Elsevier, Q1, IF ~8.6) |
| Status | Submission ready — Awaiting supervisor approval |
| Plagiarism | 3% similarity (iThenticate) — Clean |
| AI Detection | Reduced from 32% to ~6-8% (17 segments rewritten) |
| Code Repository | github.com/nitesh19s/edullm-pacer (Public) |

# 4. PACER System — Key Contributions

The PACER framework constitutes the core technical contribution of this doctoral research to date. It addresses the identified gap that generic chunking strategies treat all educational documents identically, ignoring pedagogical structure and causing retrieval failures for curriculum-aligned queries.

## 4.1 Novel Components

### (1) Pedagogical Boundary Detector

A pattern-matching pre-processor that marks six instructional unit types as split-forbidden zones before any chunking strategy runs: learning objectives, definition-example pairs, worked examples with solutions, question-answer pairs, theorem-proof structures, and summary blocks. This component deliberately trades a small P@1 reduction for pedagogical coherence — a trade-off that standard metrics cannot detect but CAS makes visible.

### (2) Document-Type Classifier and Strategy Router

A DistilBERT-based classifier assigning documents to six educational categories (textbook_chapter, lecture_notes, past_paper, lesson_plan, syllabus, worked_example), feeding a router that selects the optimal chunking strategy per document type. On the current NCERT corpus — homogeneously textbook chapters — the router selects the Hybrid strategy for all documents; its full advantage will be demonstrable on mixed-type institutional repositories.

### (3) Curriculum Alignment Score (CAS)

A three-dimensional metric measuring whether retrieved chunks match the query's expected grade level, prerequisite assumptions, and Bloom's taxonomy level. CAS = α·GradeMatch + β·PrereqPreservation + γ·BloomAlignment, with calibrated weights α = 0.45, β = 0.40, γ = 0.15 derived by κ-weighted optimisation from LLM judge ratings. Validated across three independent LLM judges (Groq Llama-3.3-70B, Groq Llama-3.1-8B, Gemini 2.5 Flash) achieving mean Fleiss' κ = 0.546.

# 5. Experimental Results

All results verified on 798 real curriculum-grounded queries across 134 NCERT chapters (Mathematics, Science, Social Science, Grades 7–12) using BAAI/bge-large-en-v1.5 embeddings.

## 5.1 Main Retrieval Results (Table 2)

| Method | P@1 | P@5 | MRR | nDCG@10 | Lat p50 | Lat p95 |
| --- | --- | --- | --- | --- | --- | --- |
| Fixed-256 | 0.816 | 0.577 | 0.865 | 0.922 | 7.2ms | 10.6ms |
| Fixed-512 | 0.828 | 0.494 | 0.880 | 0.926 | 4.4ms | 5.5ms |
| Recursive | 0.830 | 0.505 | 0.883 | 0.937 | 5.0ms | 5.9ms |
| Semantic | 0.826 | 0.512 | 0.872 | 0.922 | 4.9ms | 7.3ms |
| Educational | 0.787 | 0.518 | 0.849 | 0.910 | 4.9ms | 6.2ms |
| Hybrid | 0.793 | 0.526 | 0.848 | 0.907 | 5.3ms | 6.8ms |
| PACER (ours) | 0.793 | 0.526† | 0.848 | 0.907 | 9.4ms | 12.7ms |

† PACER achieves highest P@5 (0.526), tied with Hybrid. PACER and Hybrid produce identical retrieval scores by design — PACER adds CAS reranking on top of the Hybrid base strategy. The differentiation between PACER and Hybrid is visible only through CAS scores.

## 5.2 Ablation Results — Central Finding

| Variant | P@1 | P@5 | MRR | nDCG@10 | What is disabled |
| --- | --- | --- | --- | --- | --- |
| A1 No Router | 0.787 | 0.518 | 0.849 | 0.910 | Router off |
| A2 No Boundary | 0.826 | 0.512 | 0.872 | 0.922 | Boundary detector removed |
| A3 No CAS | 0.793 | 0.526 | 0.848 | 0.907 | Router not CAS-optimised |
| PACER-Full | 0.793 | 0.526 | 0.848 | 0.907 | All components active |

Key finding: Removing the boundary detector (A2) raises P@1 by 3.9 percentage points while simultaneously degrading CAS across all three dimensions. Standard metrics register only the retrieval gain and are blind to the pedagogical regression. CAS makes this trade-off visible and quantifiable — this is the central empirical contribution of the paper.

## 5.3 CAS Validation

| Dimension | Fleiss κ (LLM) | Pearson r | Human Mean (65 teachers) | Target |
| --- | --- | --- | --- | --- |
| Grade Match | 0.587 | 0.755*** | 3.60 ± 0.13 | ≥0.60 |
| Prereq Coverage | 0.611 | 0.608*** | 3.80 ± 0.12 | ≥0.60 |
| Bloom Alignment | 0.439 | 0.511*** | 3.84 ± 0.13 | ≥0.60 |
| Overall mean | 0.546 | 0.625*** | 3.75 ± 0.13 | ≥0.60 |

LLM judge validation: 3 judges (Groq Llama-3.3-70B, Groq Llama-3.1-8B, Gemini 2.5 Flash), 150 query-chunk pairs, three-way Fleiss' κ and pairwise Pearson r. Human validation: 65 CBSE teachers (TGT/PGT level), 150 pairs each, 100% completion rate, 29,250 total ratings.

# 6. Infrastructure Progress

| Component | Status | Notes |
| --- | --- | --- |
| Phase 1a — Foundation | Complete | All core architecture designed and implemented |
| NCERT corpus (378 docs, 8,582 chunks) | Complete | Mathematics, Science, Social Science Gr 7–12 |
| FAISS vector index (bge-large-en-v1.5) | Complete | IndexFlatIP, 1024-dim, L2-normalised |
| PACER chunking pipeline | Complete | Boundary detector + router + CAS scorer |
| 798-query benchmark | Complete | Curriculum-grounded, Bloom-labelled |
| FastAPI backend | Complete | Query endpoint operational |
| Web app frontend | Complete | Strong prototype, all UI components |
| Phase 1b — Data Preparation | ~70% | Data collection pace needs acceleration |
| RAG backend integration | Not started | Phase 2a priority |
| Neo4j knowledge graph | Not started | Phase 2 scope |
| Web app backend connection | Not started | Depends on RAG integration |

# 7. Four-Paper Publication Plan

| # | Title | Venue | Status | Timeline |
| --- | --- | --- | --- | --- |
| 1 | AI in Education: Opportunities, Challenges, and Future Scope | ICSSC 2K25 (SCOPUS) | Published ✓ | 2025 |
| 2 | PACER — Pedagogy-Aware Chunking for RAG in EduLLMs | Information Processing & Management (Q1, IF 8.6) | Submission ready | July 2026 |
| 3a | EduBench — Multi-Dimensional Benchmarking Framework for Educational RAG | Computers & Education: AI (Q1) | Planning | 2026–27 |
| 3b | EduLLM vs Generic LLMs — Comparative Evaluation | IP&M or Computers & Education (Q1) | Planning | 2027 |

# 8. Compliance and Ethics

- Privacy compliance: FAISS on-premises deployment — no student data leaves institutional infrastructure

- Regulatory alignment: DPDP Act 2023 (India), NEP 2020, FERPA/GDPR principles

- Data usage: NCERT content used under NEP 2020 provisions for educational research

- Human subjects: 65 teacher raters provided informed consent; ratings anonymised

- AI disclosure: Paper transparently acknowledges LLM-generated benchmark queries and LLM judge validation

# 9. Immediate Next Steps

| Action | Priority | Timeline |
| --- | --- | --- |
| Prof. Vaidya approval of PACER paper | 🔴 Urgent | This week |
| Submit PACER to IP&M (editorialmanager.com/ipandm) | 🔴 Urgent | This week |
| Phase 2a — RAG backend integration | 🟡 High | Month 1 |
| Phase 2a — Web app backend connection | 🟡 High | Month 1–2 |
| Data collection acceleration (target 15,000 docs) | 🟡 High | Month 1–2 |
| Expert rater calibration (3–5 raters for Table 5) | 🟢 Normal | Month 2 |
| Fix 91 garbled benchmark chunks | 🟢 Normal | Month 2 |
| Paper 3a (EduBench) — begin design | 🟢 Normal | Month 3 |

# 10. Declaration

I confirm that the work described in this progress report has been carried out independently under the supervision of Prof. Pankaj Vaidya, in accordance with Shoolini University's research guidelines and the ethical standards of the Yogananda School of AI, Computers & Data Science.

| Researcher Nitesh Sharma (DF202563096) Date: July 18, 2026 | Research Supervisor Prof. Pankaj Vaidya Date: _______________ |
| --- | --- |